## Project Planning Phase - Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

Date: 15 July 2026

## Team ID:

Project Name: SB Stocks

Maximum Marks: 5 Marks

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a trader, I can register using my email and password to create an account. | 2 | High |  |
|  |  | USN-2 | As a trader, I receive a confirmation email after registration. | 1 | High |  |
|  |  | USN-4 | As a trader, I can register using my LinkedIn account. | 2 | Medium |  |
| Sprint-1 | Login | USN-5 | As a trader, I can log in securely using my credentials. | 1 | High |  |
|  |  | USN-22 | As a trader, I can change my password. | 2 | Medium |  |
| Sprint-1 | Dashboard | USN-6 | As a trader, I can view my personalized dashboard showing my portfolio summary. | 3 | High |  |
|  |  | USN-7 | As a trader, I can view my portfolio summary on the dashboard. | 2 | High |  |
|  |  | USN-8 | As a trader, I can view real-time stock prices on the dashboard. | 2 | Medium |  |
| Sprint-1 | Stock Market Data | USN-12 | As a trader, I can view real-time stock prices. | 4 | High |  |
|  |  | USN-13 | As a trader, I can view historical stock trends. | 3 | Medium |  |

| Sprint-1 | Search & Filter | USN-14 | As a trader, I can search for specific stocks by name or symbol. | 2 | High |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | USN-15 | As a trader, I can filter stocks by sector, price range, or performance. | 3 | Medium |  |

| Sprint-2 | Registration | USN-3 | As a mobile trader, I can register using my Gmail account for quick access. | 2 | Low | |

| Sprint-2 | Paper Trading | USN-7 | As a trader, I can buy stocks using virtual funds. | 4 | High | |

| | | USN-8 | As a trader, I can sell stocks from my portfolio. | 4 | High | |

| | | USN-9 | As a trader, I can view order execution details after each trade. | 3 | Medium | |

| | | USN-10 | As a trader, I can place a simulated sell order. | 3 | Medium | |

| | | USN-23 | As a mobile trader, I can execute buy/sell orders easily. | 2 | Medium | |

| Sprint-2 | Portfolio Management | USN-10 | As a trader, I can view my current holdings and their market value. | 3 | High | |

| | | USN-11 | As a trader, I can track my profit/loss over time. | 2 | Medium | |

| Sprint-2 | Stock Market Data | USN-14 | As a trader, I can view stock details including charts and key metrics. | 3 | High | |

| Sprint-2 | Search & Filter | USN-16 | As a trader, I can sort stocks by price, volume, or percentage change. | 2 | Medium | |

| Sprint-2 | Transaction History | USN-16 | As a trader, I can view my past trades in a transaction history. | 3 | Medium | |

| | | USN-17 | As a trader, I can export my transaction history as a CSV file. | 2 | Low | |

| Sprint-2 | Analytics | USN-18 | As a trader, I can view performance analytics of my portfolio. | 4 | High | |

| | | USN-19 | As a trader, I can compare my performance with market benchmarks. | 3 | Medium | |

| Sprint-2 | Account Management | USN-20 | As a trader, I can update my profile information. | 2 | Medium | |

| | | USN-21 | As a trader, I can reset my portfolio to start fresh. | 2 | Medium | |

| Sprint-2 | Admin | USN-24 | As an admin, I can manage user accounts and monitor system activity. | 5 | High | |

| Sprint-3 | Registration | USN-4 | As a trader, I can register using my LinkedIn account (enhanced OAuth integration). | 2 | Medium | |

| Sprint-3 | Portfolio Management | USN-12 | As a trader, I can analyze my portfolio diversification by sector. | 3 | Medium | |

| Sprint-3 | Transaction History | USN-18 | As a trader, I can visualize my trading performance over

time. | 4 | High | |

| Sprint-3 | Analytics | USN-20 | As a trader, I can receive weekly performance summaries via email. | 3 | Medium | |

| Sprint-3 | Account Management | USN-21 | As a trader, I can enable two-factor authentication for login. | 3 | High | |

| Sprint-3 | Admin | USN-25 | As an admin, I can generate system usage and performance reports. | 5

| High | |

# Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 29 | 7 Days | 9 July 2026 | 15July 2026 | 29 | 26 July 2026 |
| Sprint-2 | 40 | 7 Days | 27 July 2026 | 2 August 2026 | 38 | 3 August 2026 |
| Sprint-3 | 20 | 7 Days | 4 August 2026 | 10 August 2026 | 20 | 10 August 2026 |

# Velocity Calculation

## Formula:

AV = Sprint Duration / Velocity = Story Points per Day

For SB Stocks:

- Sprint-1 Velocity = 29 / 7 = 4.14 story points/day

- Sprint-2 Velocity = 38 / 7 = 5.43 story points/day

- Sprint-3 Velocity = 20 / 7 = 2.86 story points/day

## Average Velocity (AV):

(4.14 + 5.43 + 2.86) / 3 = 4.14 story points/day

# Burndown Chart

A burndown chart is a graphical representation of work left to do versus time. It helps track progress throughout the sprint and ensures that the team stays on schedule. The X-axis represents time (days), while the Y-axis represents remaining story points. As tasks are completed, the line trends downward toward zero, indicating progress toward sprint completion.

## References:

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/ https://www.atlassian.com/agile/tutorials/burndown-charts https://www.atlassian.com/agile/project-management https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software https://www.atlassian.com/agile/tutorials/epics https://www.atlassian.com/agile/tutorials/sprints https://www.atlassian.com/agile/project-management/estimation